Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	3

2.3 Issues and Risks	3

2.4 Meeting Minutes	4

2.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | SEEKers |
| Week | 3 |
| Date of meeting | 18/10/2026 |
| Current phase / PA | PA01 |
| Prepared by | 24127115 - Lê Kiến Quốc |
| Overall status | Green (on track) |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| WBS 1.3 & 4.1 | 24127115 | 24/10 | In process | 50% |  |
| Tool & set up | 24127115 | 20/10 | Done | 100% |  |
| WBS - 1.1.1, 1.1.2 | 24127302 | 24/10 | In process | 30% |  |
| Create a project schedule | 24127055 | 20/10 | In process | 30% |  |
| WBS - 1.2.1, 5.1 | 24127509 | 20/10 | In Process | 30% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| WBS - 2.1, 4.2 | 24123115 | 27/10 |
| WBS - 2.2.1, 2.2.2 | 24127302 | 31/10 |
| WBS - 2.1.1, 2.2.3 | 24127055 | 31/10 |
| WBS - 5.1.1, 5.1.2 | 24127509 | 31/10 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| 1 | Developing potential solutions and creating a schedule is a that requires a broad exploration of many different factors. | Time-consuming process | Read and review instructional materials, and use AI to get answers to your questions. | 24127115 | 21/10 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| 24127115 | 1 hour | Create git repo, communicate channel, git project | Develop basic website and prepare for login function | Do not know how to use git project |
| 24127302 | 1 hour | Project Overview (General Introduction, Features) and WBS |  |  |
| 24127055 | 0 |  |  |  |
| 24127509 | 0 |  |  |  |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 1 | 3 |
| Commits | 1 | 1 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | 0 | 0 |