Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Right-click here and choose “Update Field” to build the table of contents.

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | 03 - SEEKers |
| Week | 4 |
| Date of meeting | 26/10/2026 |
| Current phase / PA | PA2 |
| Prepared by | 24127302 - Nguyen Xuan Quyen |
| Overall status | Green (on track) |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| WBS - 4.1 | 24127115 | 25/10 | Done | 100% |  |
| WBS - 2.2.1, 2.2.2 | 24127302 | 31/10 | In Progress | 60% |  |
| WBS - 2.1.1, 2.2.3 | 24127055 | 31/10 | In Progress | 65% |  |
| WBS - 5.1.1, 5.1,2 | 24127509 | 31/10 | In progress | 55% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| WBS - 4.2, 4.3, 4.4 | 24127115 | 5/11 |
| WBS - 3.3 | 24127302 | 6/11 |
| WBS - 3.1 | 24127055 | 6/11 |
| WBS | 24127509 |  |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| 24127115 | 40m | WBS - 4.1 | WBS - 4.2, 4.3, 4.4 |  |
| 24127302 | 40m |  |  |  |
| 24127055 | 40m |  |  |  |
| 24127509 | 40m |  |  |  |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 2 | 5 |
| Commits | 2 | 3 |
| Pull requests merged / reviewed | 1 | 1 |
| Open defects (PA5) | 0 | 0 |